Draft Consensus Document

ASE Vision Focus Group

Report on Issues Assigned to the Focus Group per ASE Vision email 8/27/19

The Issues and Summary Responses

“How can we improve airport connectivity?

- What would more convenient and easy ground transportation to and from the airport look like?

Summary Response:  More convenient and easy ground transport would include a mix of public and private modes of transportation to and from the airport, with greater utilization of RFTA if feasible, served by a new multimodal transportation facility located primarily within the existing airport property perimeter between the new terminal and Highway 82, with weather-protected facilities for moving conveniently to and from the terminal from and to the air traveler’s chosen mode of ground transportation, with a coordinated balance of facilities for adequate parking, car rental, shuttle, taxi and private drop-off and pick-up, and with coordinated management of traffic flow through the facility to maximize traveler convenience and minimize energy consumption.

- How can we enhance multi-modal transportation options and create seamless connectivity to transit?

Summary Response:  The primary and first step to be taken is for the County to hire the appropriate design/engineering and funding consultants with demonstrated experience and expertise in multimodal airport ground transport projects and to engage local ground transportation stakeholders in the design process with public review and input during the process as is appropriate.

- How does the Airport fit into the broader surface transportation network of Aspen, Pitkin County, and the Roaring Fork Valley?

Summary Response:  The Airport is at the hub of the upper Roaring Fork Valley transportation network.  Its efficient, safe and environmentally friendly operation is essential to the economic vitality of the community.  Many factors in the coming years will affect the Airport’s ability to serve this function while helping to maintain the character of the Roaring Fork Valley community and the community’s values.  Increasing public transport to and from the airport without disrupting existing forms of transport or increasing transportation inefficiencies will be challenging but worth the effort.

Introduction

The following responses represent a diverse consensus of Focus Group opinion regarding the questions listed above.  The method of creating this document was to first to circulate proposed responses generated by one of the group’s members and then to solicit additional responses from all Focus Group members who wanted to express their responses to these question in their own words.  All such responses have been included in this report without substantial revision, editing or consolidation.  Only minor editing has been done in the interest of readability.

To the extent that there is redundancy or variation in writing style in the responses, this reflects the importance contributing Focus Group members attached to the questions posed and their desire to contribute to the discussion in their own words.  Additionally, comments on issues considered important by some Focus Group members but not easily catalogued under the one of the three questions assigned to the Focus Group are presented below as “additional comments”.

All the comments expressed in this report reflect a wide variety of the participating Focus Group opinions that are worthy of the county commissioners’ consideration in moving forward with the renewal and rebuilding of the Aspen-Pitkin County Airport.  In addition, at the end of this document, is a summary list of the recommendations made as the result of past studies of transportation issues in the Roaring Fork Valley, which the Focus Group has taken into consideration in its work.

Issues and Detailed Responses

What would more convenient and easy ground transportation to and from the airport look like?

The airport connectivity component of operations at KASE has primarily two facets:  terminal interface and ground transport interface.  Recommendations regarding possibly improving ground transportation systems beyond the airport’s boundaries, such as whether to reconfigure the Entrance to Aspen, enlarge the intercept lot, alter RFTA operations, or modify Highway 82’s design are understood to be for the most part beyond the scope of the Focus Group’s assignment.  With these thoughts in mind, this first question appears to be a broad-brush conceptual question calling for a general, nontechnical response rather than a detailed design/implementation plan.  With that understanding, the Focus Group’s wide variety of thoughts as to what “more convenient and easy ground transportation to and from the airport” would involve are as follows:

PUBLIC TRANSPORTATION

- Create a covered connection to transit to increase the desirability and usage.

- RFTA could improve service from the airport to Aspen and Snowmass, with frequent direct options. An electronic display board in the arrivals area could direct passengers to “free bus to Aspen or Snowmass” with updated real time departures.

- More use of mass transportation like busses and light rails.

- Easy walking access from buses to the terminal. It’s not terribly far now, but you do have go down and then back up regardless of going up valley or down valley. You are also at the mercy of the weather.

  - If data shows buses to be a non-issue this also becomes a non-issue.

- Long Term:  Integrate the scheduled Airport Circulator Bus into RAFTA's route system in order to fully utilize the Valley's existing BRT infrastructure.

- Provide public busses that loop through the airport. There is something demeaning about dragging all your luggage out to the highway. Especially in a snowstorm.

  - We definitely need more data on the practicality of buses for air travelers.

- Create a bus stop by the arrivals terminal.

- Make it easier to transport luggage on the bus. For guests that may mean some kind of luggage delivery. For locals it may be an area to put luggage on a bus.

- Schedules must align or be frequent enough to make people want to use it. It’s no fun sitting at the bus stop for 45 minutes. There really isn’t anywhere to hang out and wait at the terminal either.

- Need to create discrete spaces for the current mass transportation options.

- Long term parking somewhere along the BRT route may encourage more locals to bus it.

- Current RFTA ridership by Roaring Fork residents and guests for air travel through KASE appears surprisingly low.  RFTA reports its KASE ridership to be less than what occur at Willits and other down-valley locations, and many of RFTA’s KASE riders are believed to be airport employees or going to and from the ABC (Airport Business Center) and adjacent residential areas.  The Focus Group believes that the consultants hired by the County to design and help implement the multimodal transit center should be charged with maximizing the potential for, and desirability of, RFTA access at the airport without sacrificing or eliminated the convenience and accessibility of private vehicular access, shuttle, taxi, rental, etc., for those who prefer it.  A dialogue should also be started with RFTA regarding improvements RFTA could make, such as increased luggage capacity, to capture more KASE traffic.

- If personal vehicle use is to be discouraged, create a user-friendly and efficient shuttle areas -- not only at the Brush Creek Intercept lot but also in Basalt and Carbondale. Pitkin County residents who don’t live in Aspen or Snowmass must drive themselves at least part of the way to airport and having a shuttle lot will be vital to making this work.

- Schedules are the biggest obstacle to using the busses. If you are late for a bus, you have to wait a long time for the next one ... 30 minutes for the Cross Town, or if it is too full, so the airport would end up with a lot of waiting and the busses would leave before the late planes arrived. Big waiting areas with seats would be necessary.  I bet the people who missed a bus would hop in the taxis.

- Build in escape clauses for transportation that does not work so you are not stuck with the commitment. Thought experiment:  What if we decided that RAFTA did not live up to expectations.  How would we get rid of this expensive mistake?

- An alternative view on RFTA is that the RFTA system is unsuited to airport transportation for a variety of reasons, such as traveler preference for other transportation modes, RFTA inefficiencies, lack of toilet facilities and baggage space on the current RFTA fleet, and the resistance of upscale travelers to using buses.  Although this view is a minority position, it does highlight potential hurdles that would need to be overcome if RFTA airport ridership were to play a significant role in the future airport transportation mix.

- Many of our flying guests are rich enough to travel, and expect they are traveling to a luxury destination. They will not like riding busses.  Period.  But they are our "our business." Busses are not door to door.  Busses have schedules that are hard to meet and cause a lot of waiting. It doesn't matter if you have a handicap lift into a bus, if you can't walk to get to it.  Busses are packed and sealed in with people who have diseases to share.

- Commuter buses and air travelers are not a good mix. It would be important to gather data that demonstrates how popular buses are with air travelers before expending huge amounts of time and money on something people don't want. There is already some evidence that Uber and other ride-hails are cutting into mass transportation numbers.

- Put a RAFTA and Grey Hound terminal in the Airport Terminal.

- Have RAFTA include routes to AMTRACK in Glenwood Springs and Eagle/Vail Airport.

- Build a large European cable car type gondola that would not disrupt/would minimally disrupt the Marolt Open Space.

- I have always thought a gondola from the airport to town would be amazing (and it is listed on our vision statement).  What an exceptional way to start your Aspen experience arriving in town on a gondola, then being picked up by electrical vehicles to be taken to your hotel/residence.  Or being shuttled by an electrical vehicle to taken to Highlands, SMV, Buttermilk. Every time we visit Zermatt, we are impressed by the use of electric and alternative (horses) means of transportation from the train.  There are no gas vehicles allowed in the town.  From the town, you take either electric shuttles, trains, gondolas or walk to get around.  Of course, the Swiss will engineer anything to the extreme! I’d love to see our town without gas vehicles - people come here for the natural beauty and the sporty experiences - why not start the experience from the airport and continue through you stay.  Walk around town rather than drive you gas vehicle. There could be electric shuttles to take folks from town to various trailheads in the summer.

- Cooperation between various entities needs to be realized for any type of 'multimodal facility' to exist. The 'zero carbon' goals of the county and city of Aspen need to be taken into account. Except for the purchase of electric buses for RFTA, no effort has been taken for the county or city to electrify other fleets, not to mention rental cars.

LUGGAGE

- A luggage delivery system, if implementable.

- Movement of luggage directly from planes to traveler destinations.

  - Presently, only delayed luggage gets this treatment. A company at the airport provides this service, which is paid by the appropriate airline.

- People will obsess about where their bags are. They will take cabs to the airport and back to pick up their bags rather than waiting for a delivery.

- Based on my observations, luggage is a big problem. Luggage delivery is a moot point if the bags never get here. I'd like to see some data on how long it takes to process a lost luggage claim for one person, with four claim tickets.

- An important fact to note. Unlike Denver, where DIA is 24.8 miles to Union Station, Aspen downtown is approximately only four miles to ASE. In our experience, very often a shared side trip to the Ritz is not desirable nor convenient for the individual who wanted to go to the Hotel Jerome.

RENTAL CARS:

- Rental cars are an important component. Flight cancellations result in passengers having to find alternate transport in or out of the valley. However, they could be relocated further away from the terminal, similar to long-term parking, rather than off-site.

- A targeted approach to minimize the usage of rental cars. All electric fleets for rental cars. Car share program for visitors.

- A remote lot would be great. The intercept lot is only three minutes’ drive to the airport entrance. Electric vehicles with CDOT approved 'snow' tires (not 'all season') would be a plus.

- Move the rental car business and their parking /drop off/pick-up lots and service to the Aspen Dog Shelter area that Pitkin County owns. Move it off the airport entirely.

PARKING:

- Initially:  Create ample but TEMPORARY surface-only parking areas for passengers and employees close to the Terminal (Lots to Include: Kiss and Go, Cell Phone, Short-Term, Long-Term, Rental Car, and Employee) but do NOT invest in any expensive structured parking at this time.

- Long Term:  Collaborate with CDOT to create an ASE-designated structured parking facility at the Intercept Lot in order to accommodate Rental Car and Long-Term parking; Employee and Short-Term surface parking lots to be made available on County-owned property across Route 82 from the airport.

- Long Term:  The overarching objective is to reduce the number of single-person occupancy vehicles traveling to/from ASE by making multi-passenger vehicular transit convenient and inexpensive with multiple choices for the consumer.

- Long Term:  Create a primary multi-modal and BRT mass transit corridor in between the Intercept Lot and ASE that has subsidiary spokes between:

  - Aspen and ASE

  - Down Valley and the Intercept Lot

  - Snowmass and ASE.

- Long Term:  Synchronize the new Terminal's future expansion [in both in terms of its number of gates and aircraft staging/apron area] with the phased reduction/elimination of the "footprint" for most on-site surface parking lots in order to accommodate the expansion of the Terminal's footprint.

- Is a parking structure being considered? If so, it should be low-profile or underground. It could be landscaped to blend in from the highway or surrounding viewpoints.

- Consideration needs to be given to building an unobtrusive, ecologically friendly parking garage on the airport campus that is most likely primarily underground, easily reached from the new terminal, and large enough to accommodate future growth and act as the ground transit hub similar to the garage in Snowmass where RFTA buses and local shuttles pick up and drop off skiers, bikers, visitors and locals on a regular schedule. Alternatively, and perhaps additionally, the large amount of real estate available at the Brush Creek Intercept Lot needs to be leveraged in partnership with CDOT, to provide airport long-term parking and rental car pick up. This could be accessed by dedicated circulating shuttles.

SIGNAGE/GUIDANCE:

- Clear delineation of where to go. It’s pretty obvious when arriving where to go but departing is not currently clear unless there is a driver there with your name. Designated areas for different services will help with this.

  - Unfortunately, new airport security measures prohibit drivers from leaving their   vehicles and going in the terminal. At one time High Mountain Taxi had an airport booth. We also had a web cam which allowed our dispatcher to see what was going on in the terminal and on the curb regarding passenger activity. An App available to all drivers would be extremely helpful in maximizing ground transportation efficiency.

- Many travelers arriving at ASE – or any airport – have the “deer in the headlights” look as they enter the terminal. Which way to go to collect your luggage? Which way to ground transportation? Clear, understandable signage is needed to direct people to where they want to go.

- Have a Transportation kiosk or ambassador with all transportation options (hotel shuttle, taxi, ride hailing/sharing, bus. Maybe an app that is part of a Chamber App.

  - The staff at the airport's customer service desk do a great job of directing passengers to transportation options. They could advise if any fine tuning was necessary.

- There is a need for a person or persons to offer assistance to outgoing and incoming passengers, besides airline employees.  Maybe it’s a Chamber of Commerce activity or maintaining an Information Desk at the airport.

GENERAL:

- Transportation should not force people to wait around.

- Timeliness, accessibility, and usefulness are three main factors. Maybe that’s overly obvious, but if you have a system that is available at the times passengers want it, make it easy enough to get to and afford, and then get people in a timely fashion to their destination, you may have a success.

- Getting services closer to the terminal will help. Again, it’s not that far now, but people like convenience.

- Many people say Aspen is unique and so is our airport. The airport is an airport. We should be taking the many lessons learned from other airports as a transportation hub and then tailor those to our specific needs. Also, people have certain expectations of how an airport flows, which makes it easier for them to navigate in an unfamiliar area. We shouldn’t be discounting ideas brought forth from other areas.

- Aspen is unique in so many ways. That's why so many people want to visit here, as some eventually settle here. Be cautious when trying tso apply what worked elsewhere to what might work here.

- Don't reinvent the wheel - it is crucial for the County’s consultants to closely examine the successes and failures of ground transit networks at other similar airports, particularly in resort areas like Jackson Hole, Steamboat, Telluride, Hilton Head, Cape Cod, Carmel and at other identified airports that are physically constrained, reliant primarily on tourist traffic, close to a city or town, focused on being environmentally friendly, recently built or upgraded, etc.

- Temporary inconvenience or long-term changes to our airport could seriously damage the economy of the valley.  Travelers are fickle and have many choices and if our airport becomes less convenient, they will just go somewhere else.  Our tourists come here to have fun, the Aspen experience, and won't like it if the airport is inconvenient.  As it is, we are already at the mercy of weather to have the snow for skiing and for our airport to be convenient and fast in and out.

How can we enhance multi-modal transportation options and create seamless connectivity to transit?

This is a technical question calling for professional expertise and experience in airport multimodal ground transport facility design, financing and construction.  Both regional and major hub airports, such as Burbank (KBUR) and O’Hare (KORD), and presumably various local commercial airports, have apparently had great success in designing, and, importantly, financing, building and operating, multimodal transportation facilities that integrate seamlessly with ground transportation systems available in their areas with the assistance of experienced professionals.  With that in mind, the way forward for KASE with respect to ground transport appears to be:

- Hire an engineering consulting firm and funding consultancy with demonstrated experience and expertise in multimodal airport ground transport design, financing, construction and operation to design and assist in arranging the financing for a multimodal ground transportation facility at KASE.

- Involve ground transportation stakeholders, such as RFTA, hotel shuttle service operators, car rental companies and taxi service companies, in the design process.

- A multimodal facility located within the existing KASE landside footprint that provides access for private vehicles, commercial shuttles, RFTA and Snowmass busses and shuttles, taxis and other vehicles for hire, rental vehicles, and short and medium term parking in one centralized location at the airport, with long-term parking and excess rental vehicle inventory being located off-site with shuttle support if necessary.

- The transportation hub should have straight through covered vehicle islands like they have at DIA. A circular commercial area requires too much dangerous backing up. There will be no enthusiasm for buses unless they are specifically designed for luggage and air travelers only. Air travelers and working commuters don't mix well. Even with the air traveler specific bus the question still presents itself... will people ride it?  (Remember the great automated baggage system at DIA?) Sometimes what is perceived to be the greatest innovation falls flat on its face.

- Design a larger transportation center a short walk from the terminal to comply with TSA security requirements. Taxis, hotels shuttles, Uber, lyft, etc could stage in this area. “Car-to-go or Zip-car” could have some designated parking spaces.

- A flexible design of the multimodal facility so that it could adapt to and accommodate any

1) staged expansion of the new terminal planned or anticipated for its intended service life and

2) reasonably anticipatable modifications or improvements to

a) the Entrance to Aspen

b) Highway 82, or

c) RFTA service.

- Initially:  Designate specific vehicular "standing areas" for passengers utilizing Taxis, Ride Sharing, Hotel Shuttles.

  - During the Winter months when weather becomes a major factor, the “standing”

time might be considerable. Occasionally inbound flights are returned to Denver or diverted to Grand Junction.

- Accommodation provided shuttles for pick up and drop off.

- Create lanes for each mode of transportation (taxi/bus/ride share).

- Create a layout that is directional (up-valley/down-valley).

- The transportation hub, as well as the terminal and gates, should not just be ADA compliant but should be designed, built and managed to maximize the ease of use and comfort for special needs travelers.

  - The various agencies which work with the disabled veterans during their activities here would provide a gold mine of information pertaining to these special needs.

- Instead of individual hotel shuttles coming to the airport, we would provide continuous shuttle service leaving the airport, let’s say, every 15-30 mins during peak times going into town stopping at requested hotels. Then the shuttles would return to the airport to repeat the service. We’d reduce congestion, noise, emissions by reducing the number of vehicles idling at curbside (finally complying with Aspen’s no idling law). Hotels would provide this airport shuttle service with guest lists and guests would be informed prior to their arrival of this service.

  - A company has been running a PUC recognized shuttle service for years at ASE without any airport oversight to require them to be an actual “shuttle.” No need to re-invent the wheel here. An experimental period using what we already have is necessary.

- Any kind of shuttle should attempt to align with airline schedules.

  - High Mountain Taxi does not take reservations at the airport, although passengers frequently make that request. I don't believe in any airport in the world that passengers can reserve a 'taxi'. Limos, yes. Taxicabs, I don't think so.

- Initially:  Reserve a substantial "footprint" directly in between the new Terminal and Route 82 in order to facilitate the future development of a Terminal-integrated, multi-model transportation depot and vehicular circulation corridor that will simultaneously accommodate the convenient movement for each of BRT, Airport Circulator Buses, Taxis, and Hotel and Rental Car Shuttles.

- Long Term:  Five-to-ten years post-completion of the new ASE, the County should collaborate with CDOT and RAFTA in order to complete the development of the aforementioned projects, i.e.:

  - A) the Terminal-integrated, multi-model transportation depot and vehicular circulation corridor

  - B) an ASE-designated structured parking facility at the Intercept Lot to accommodate Rental Car and Long-Term parking

  - C) the Employee and Short-Term surface parking lots on County-owned property across Route 82 from the airport.

- Initially: Create financial incentives to utilize multi-passenger vehicular transportation to/from ASE by:

A) substantially increasing parking lot rates to all users EXCEPT airport employees,

B) requiring all hotels [over 25 keys] to provide airport shuttles whose cost is factored into room rates, and

- The larger hotels already provide this courtesy vehicle service. Some examples are; The Ritz, St. Regis, Dancing Bear, Hotel Jerome, The W, Molly Gibson/HotelAspen, The Stonebridge Inn, The Westin, The Viceroy and the Limelite (both Aspen and Snowmass).

C) developing a scheduled free Airport Circulator Bus route, accessible with a simple mobile app, to service Aspen, Snowmass, the Intercept Lot, and possibly Down Valley.

- Most major airports already have this service -- it is called a shuttle service. Passengers sacrifice a one stop door to door service for a longer trip at a discounted price.

- Provide for taxi/shuttle marshals at curbside to assist arriving passengers to find their ride and to communicate by radio or cell phone with off-site taxi/shuttle queues and operators.  Consider installation and maintenance of a web based CCT system to allow operators to monitor arrivals and to deploy needed cabs and shuttles without undue passenger curbside delay.

- Most of the larger hotels provide a courtesy shuttle vehicle with regularly scheduled rides. One hotel has a counter inside the terminal so they can properly greet their guests. A new wrinkle is the new regulation which does not allow drivers to 'meet and greet' their manifested passengers inside the terminal with a sign. This DHS (Department of Homeland Security) requirement needs to be addressed.

- The County needs to create an airport transportation "czar"/facilitator position whose role would be to work with and coordinate all of the disparate public and private entities that currently, as well as in the future, have an interest or stake in providing ground transit to and from the airport. The coordinator's job would include ensuring multiple transit modalities are represented and available to the flying public, from rental car companies to taxis to Uber to RFTA to hotel shuttles to light rail (if ever adopted in the future), etc. Finding ways for each of these modalities to coexist and operate in a way that meets community values, emissions goals, reduction of congestion and one-person vehicle trips, and other current and future airport transit goals would be central to this job's purpose. This person would also manage the curbside and terminal marshals who help travelers find the appropriate type of ground transportation from the airport to their local accommodations. Working to increase both public and private transit options for travelers is a prime goal of what the new ASE airport should be providing visitors and local users of the airport.

- Adequate weather-protected pedestrian- and handicapped-access with luggage transport support between the terminal landside entrances and exits to the various ground transport modalities at the airport, such as car rental pickup and return, shuttles, RFTA, taxis, private vehicle curbside pickup and drop-off, and private vehicle parking.

- Straight-through islands like those at DIA to address weather issues. A roof covering what is now the entire four lane arrival access would be needed to accommodate the various modes of transportation.

How does the Airport fit into the broader surface transportation network of Aspen, Pitkin County, and the Roaring Fork Valley?

Like the first question, this is a broad-brush conceptual, nontechnical question calling for a general response rather than a detailed technical analysis.  With that understanding, the Focus Group does have some observations to share regarding how KASE fits into the existing surface transportation network:

- Transportation between Snowmass Village and KASE does not appear to be problematic or in need of a solution, even during peak travel periods.  The Focus Group has not been made aware of any serious disfunction or need for improvement of ground transportation between the two.  Accordingly, these recommendations do not address any issues unique to ground transport between the airport and Snowmass Village.

- The Entrance to Aspen and possible solutions to the daily traffic delays that can and often do occur there, especially during peak seasons, appear to remain at present intractable and highly contentious issues.  Whether enlargement of capacity along this route, and if capacity were to be enlarged at the entrance, how, where and for what mix of private and public traffic, remain the subjects of strongly held divergent views and vigorous debate.  The Focus Group believes that the County’s ASE Vision process would be best served by staying out of that debate and by the County’s designing, funding, building and operating a multimodal ground transportation facility that has the flexibility to accommodate and interface with whatever off-airport ground transportation systems presently exist or may reasonably be anticipated to exist in the future.

- Design flexibly for the future: e.g. we don’t have to have a light rail out of the gate, but the new design should include the space to add a light rail in the future without necessitating another redesign.

- Leverage as many existing modes of transportation as possible for new uses rather than creating bespoke new modes just for the airport.

- The airport should act as one of the hubs of our regional transportation network. It currently just acts as a stop. People should be able to reliably use a bus, train, shuttle or ride hail from here.

- The dedicated Hwy 82 transit corridor/right of way and easements need to be preserved and maintained to accommodate future use, particularly for light rail or some other local transit mode that we may not yet know of today. This is a way to “future-proof” airport ground transport to a time when technology and funding catch up to a point that innovative and groundbreaking methods can be seriously considered for implementation.

- The Aspen Airport does not fit into any broader transportation network.

- This is a great opportunity to use this transportation facility for the overall benefit of a valley wide system. Planning for the future would include using any increased capacity to accommodate traffic and transit loads. The airport is well positioned to be an upper valley hub serving commuters in Aspen, Snowmass and the length of the valley.

Additional Comments

- Pitkin County should not try to limit airline service solely to regional aircraft due to the future regional pilot shortage.  SkyWest Inc. president and CEO Chip Childs recently warned the US Congress of a “growing pilot shortage” that could become significantly more pronounced over the next three years, leading to the grounding of large numbers of aircraft in US regional airlines’ fleets.   http://m.atwonline.com/government-affairs/skywest-ceo-warns-pilot-shortage-could-lead-big-service-cuts

- Here is a short video sent to Pitkin County Commissioners 2 years ago with a vision for transportation at the airport. https://vimeo.com/235917768  As a side note, I tried not having a car for 8 years and commuted to Denver several times a month renting vehicles from the airport. Eventually, it became cheaper to own a car than deal with the hassle and cost of renting cars. Occasionally, cars wouldn't be available during busy times, or the cost became exorbitant during holiday periods (understandable) and taking the Bustang to Denver required too many connections and too much time. The city's carpool program doesn't exist from what I experienced, and Car To Go is antiquated and more costly than renting a car. The city's arrangement with Enterprise to offer a flat or discounted rate was only based on availability, which meant it didn't help at the times I needed it. In the end, my experiment to not own or need a car in Aspen failed, but I see the airport as an excellent opportunity to have a mobility hub that hosts many different transportation services that effectively make it possible to not need a personal vehicle in Aspen.

- In terms of the visitor experience, I can't imagine a better way to set the tone for what our community values are and how unique the valley is than by having a variety of convenient and environmentally friendly mobility options when people arrive. It can be a positive experience if planned well and utilizing some vision.

- During an airport tour earlier this month, two separate airline employees came up to us and shared (emotionally) the poor condition of employee services.  Only one bathroom for the employees to use and that there is not a rest/break room area for the employees.  Currently the one bathroom is inadequate to clean up after being shot in the face/body with waste that sometimes come off the planes (yuck).  Currently, the rest/break area is out in the open with baggage screening without a sink to wash off your dishes - you have to go to the one bathroom to wash off your dishes/cups, etc.  The employees shared that often times during the peaks seasons due to flight delays their initial eight-hour shifts will last 12-14 hours.

- DIA has a separate (though temporary) area for friends and family greeting new arrivals at the airport. The new ASE design should consider this type of space in order to get it away from the baggage area, as it is now, and to create a comfortable, welcoming spot to meet and greet. Some of the most emotional moments happen in places like this.

- Build a new terminal with a professional specialist terminal architect and design team. Include the basic multi modal fundamentals that are needed to facilitate a mass transit system as described in Eduard Oliemans First Mile – Last Mile local regional and state wide design concepts.

- When figuring out how all this works, don't leave out the requirements of those over at the FBO.

- Although the Focus Group scope is primarily concerned with ground transportation modalities for commercial aviation customers, the FBO clients' transport needs cannot be overlooked or forgotten. It makes no sense to resolve ground transit congestion, modalities, flow, accessibility, etc., for some users and not for all. Both types of fliers contribute to the challenges that transit to/ from the airport faces, and both types need to get to their ultimate accommodation. Keeping this in mind, it is incumbent on the BOCC to create a competitive market for the current FBO operator by finding a way and place to add a second FBO operator. The current monopoly is creating unintended negative consequences ranging from outrageous fuel prices to an unwillingness and disincentive to reduce emissions, noise and other community values-type operation methods at the FBO.

- Move the FBO to the other side or the West side to park all the private aircraft making room for parking and new terminal. Use the old one while you’re building the new terminal north.

- The airport runway problem could be solved by keeping it as is where is. Just move the taxi to the East so that there is no wing overlap. Lot cheaper too. You can use the taxi way you have while you construct the new one. This idea limits where you can put the new terminal. Moving Highway 82 would be cheaper than building a new runway.

- Redirect Highway 82 around to the west side using Owl Creek Road then move the terminal where 82 was making room to move the taxiway east.  This would slow traffic into Aspen as well spreading the congestion out before the roundabouts.

- The only way to handle to control emissions is with fewer flights, less traffic. Or a shuttle system flying out of Rifle. Spread the emissions to other areas.

- Build a new terminal to include the Eduard Oliemans First Mile to Last Mile concepts.

- I had an opportunity to visit Eduard Olieman's office and see his vision for a transit hub. Unfortunately, the site for this hub is where the new city offices are being built.

- Every one of the 124 members of the ASE Advisory Committee should have a Vote. One Man/Woman = 1 vote on the final recommendations to the PCC.

- Mike Kaplan, Bill Tomcich and all the employees of the Aspen Skiing Company should be called out with a conflict of interest and be required to recuse themselves.

- Inform Jon Peacock this is not a competition between Eagle/Vail, Rifle, Grand Junction.

- Move the TSA and The PC Airport Administration on offices to the AABC.

- 100% All Electric Airport…on the ground and in the air.

- Have Pitkin County own and operate the FBO.

- Cut the number of gates in half at the FBO and the ASE Terminal.

- DO NOT EXPAND the runway in any way.

- Do Not strengthen, widen, lengthen the runway air side improvements until the next new generation all Electric planes are in service.

- Install a new GPS landing system.

- Authorize new air approaches and take-off patterns.

- Require the PCBCC to appoint an airport Board of Directors/Advisory Board that reports directly to the BOCC like other budget driven divisions of the county with recommendation powers to the BOCC. The PC Manager is unprepared and inexperienced in being in charge of the airport. This is out of the job description and expertise of the PC Manager. The Airport Manager will report directly to the Airport Board. The petty political power play of the Airport and County Manager needs to be dissolved ASAP so they can’t play ball with the FAA, Consultants and Corporate Greedheads for their own personal gains.

APPENDIX

COMPILED FOCUS GROUPS BULLET POINTS THAT ALSO LISTS THE STUDY RECOMMENDATIONS FROM PREVIOUS YEARS

(Overall Combined, Outside Studies Observations)

- Free-flowing traffic is not a reasonable expectation unless congestion reduction measures are sufficient to reduce current traffic and mitigate future induced traffic.

- The U.S. is undergoing a transition away from a car-centric culture. Millennials are buying fewer cars than previous generations, and parking demand is expected to drop.

- Regional and local land use decisions profoundly affect mobility challenges and traffic congestion.

- Specific elements of the integrated mobility system will affect different people and different geographies in varying ways. We should consider carefully which user group is affected by each element of the system and plan accordingly.

- The primary advantage of LRT is that it reduces the number of buses in Aspen to the greatest degree.

- The number of intercepted buses (458 bus trips per day) would be replaced with 144 two-car train trips per day.

- The BRT alternative has lower capital and O&M costs than LRT and would reduce travel time via the construction of the Marolt easement crossing and dedicated bus lanes from Brush Creek to Buttermilk.

- If capital improvements include the construction across the Marolt easement preferred alignment, it would improve traffic operations, travel times, and safety. This alignment is already cleared by the ROD... Voters have already approved the LRT alternative. This arrangement also preserves the opportunity to convert the dedicated bus lanes for future LRT.

- A grassroots advocacy organization for an integrated mobility system is essential.

- The integrated mobility system adopted should leverage existing approvals and plans (e.g., the Entrance to Aspen Record of Decision, Aspen Area Community Plan, etc.).

Combined Summary Recommendations from Past Studies

Sources:

2017 Upper Valley Mobility Report by Community Forum Task Force on Transportation and Mobility, Aspen Institute Community Program

2017 Upper Valley Mobility Study proposed by Parsons

2014 Surface Transportation Best Practices Study, Aspen/Pitkin County Airport, Felsburg Holt & Ullevig

2013 The West of Maroon Creek Master Plan, Pitkin County, Adopted October 8, 2013

2012 Aspen Area Community Plan, City of Aspen and Pitkin County

On Airport Site:

- Have greeters/passenger assistants promote transit/shuttles when asked about getting to Aspen and/or Snowmass Village – ACRA provides this service for the airport.

- Reroute the “Parking and Transportation” link on the airport website homepage to the ground transportation page rather than the parking page, order modes with alternative modes first and parking/rental cars last, and display all transit information on ground transportation page rather than forcing users to click another page. – The airport's new website will incorporate this (due to be complete 1st quarter 2020).

- Explore the feasibility of installing bike lockers – The TSA prevents the usage of lockers in close proximity due to security concerns.

- Provide free baggage trolleys that can be used between the transit stops and the terminal (dependent on facility upgrades)

- Consider heated sidewalks between the terminal and the airport bus stops as a short-term improvement.

- Ensure that the walkway from terminal to bus stations on SH 82 is enclosed and temperature controlled for the longest distance possible and is conveniently connected to the baggage claim in addition to the ticketing area.

- Work with RFTA to install real-time bus information within the terminal, which could include estimated walk time to the bus stations, bus route and time display, and large map digital display with real-time bus locations and estimated arrival times.

- Consider integration of transit stops (including accommodations for possible fixed-guideway transit access) into the terminal in terminal redevelopment plans.

- Improve bike connection from the grade-separated transit tunnel to the terminal.

- Encourage the use of alternative modes of transportation and diminish reliance upon rental vehicles and parking. As one option, explore the feasibility of final destination bag delivery for Pitkin County Airport arrivals to make it more feasible for arriving airline passengers to utilize public transportation.

- Reserve room on the Airport property for future commuter parking needs to support the mass transit system.

- Work with rental car companies on ways to tailor the rental car inventory to take advantage of new technologies that reduce emissions and increase fuel economy.

- Work with lodges and hotels in the Aspen/Snowmass Area on measures to improve shuttle service to reduce reliance on rental cars.

- Improve signage and information to direct users from terminal to public transit services.

Recommendations In Proximity To The Airport Site:

- The community should seek public/private partnerships to help implement mobility decisions.

- We should improve mobility incrementally and continuously.

- The package of mobility experiments now being planned by the City of Aspen should be used by Aspen, Pitkin County and Snowmass Village to help demonstrate and explore elements of this integrated mobility system.

- We should engage innovators and entrepreneurs from all sectors to help create the mobility system we envision.